SCRUM MEETINGS LOG – Waste to value Market

Meeting 1 – figuring out the idea  and choosing the name

- Date: 19-10-2025

1. What was finished since last time

- Decided on the main project idea: Waste to value market

- Assigned roles based on skills

- Defined initial feature list (appointments, medical record, finance, dashboard, login)

2. Problems we faced & suggested solutions

- Problem: Too many ideas → unclear direction

  - Solution: Prioritize main functions of the market

- Problem: Unsure about UI framework choice

  - Solution: Standardize on React

3. Next steps

- Prepare full requirements

- Begin mock UI sketches

- Outline database entities

Meeting 2 – Requirements & Architecture Planning

- Date: 27-10-2025

1. What we finished since last time

- Finalized functional & non-functional requirements

- Identified primary user types: Buyer, Seller

3. Next steps

- Start class diagram

- Begin UI component layout

- Create file structure and GitHub repo

Note: 2-Week Midterm Break

- Date: 8-11-2025  20-11-2025
No meetings held due to exams

- Meeting 3 – UI Development & creating dashboards

- Date: 22-11-2025

1. What we finished since last time

- Created Dashboard layout

- Role-based access added (Seller/Buyer)

2. Problems we faced & suggested solutions

- Problem: Routing at the sidebar was not working correctly

  - Solution: worked on fixing it

3. Next steps

- Build the add product and view product page

- Connecting both sides of the project seller and buyer

Meeting 4 – connected both sides and started working on the back

- Date: 4-12-2025

1. What we finished since last time

- Connect both sides to the sign up and log in

2. Problems we faced & suggested solutions

- Problem: role base entry wasn’t working

  - Solution: use email to access

3. Next steps

- Complete diagrams

- Work on document

- Work on backend

Meeting 5 – Testing, Debugging

Date: 22-12-2025

1. What we finished since last time

- Finished main functions in the backend

- Create testing file

- Finished diagrams and document

3. Next steps

- Push final project on github